Weekly Status Report

Group Name: Ωmega Vest

Due Friday: November 7th, 2014

What were the goals for this week?

- Finalize assembly of internals

- Prepare final housings

- Pick video to be used with vest

- Begin work on the youtube video demonstration for the 19th

- Meet on the 1st

- Meet with Dr. Raij on the 3rd

What was accomplished this week?

- Met on November 1st

- Began final wiring of internal components

- Accumulated video clips to be used with vest

- Had to reprint large motor housings due to lab error

- 3D printed holder for scent can and servo

What are the goals for next week?

- Meet on the 8th

- Continue assembly

- Begin video to be turned in on the 19th

- Finalize video clip choices

- Compile videos

- Assembly of box

- Cloth assembly of best

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Vest construction

- Small motor function

How many hours were spent on each goal noted above?

- Approximately 9 hrs