Weekly Status Report

Group Name: Ωmega Vest

Due Friday: September 12th, 2014

What were the goals for this week?

- Meet with faculty advisor, Dr. Raij

- Test how to implement scent function

- Work on range of motion  and speed of compressor servo control

- Power requirements of vibrational motors

- Prepare for CDR presentation next Monday the 15th

What was accomplished this week?

- Met with Dr. Raij and reviewed our project and how it has developed

- Tested voltage effects on smaller vibrational motors

- Outlined circuit for vibrational motors, and the scent and air servos

- Established power requirement guidelines for running these systems

- Worked on CDR for 15th

What are the goals for next week?

- Begin assembly

- Design and 3D print motor housings

- Establish detailed weekly goals in order to remain organized and on track for completion

- Present CDR

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Power requirements for vibrational motors, air compressor servo

- Power limitations of Arduino board

- Design of vest

How many hours were spent on each goal noted above?

- Approximately 8 hours