Weekly Status Report

Group Name: Ωmega Vest

Due Friday: September 19th, 2014

What were the goals for this week?

- Begin assembly

- Design and 3D print motor housings

- Establish detailed weekly goals in order to remain organized and on track for completion

- Present CDR

What was accomplished this week?

- Presented CDR on Monday the 15th

- Designed motor circuit

- Created weekly deadlines and organized items to be done

- Addressed voltage needs of the different motors by using a step down transformer

- Simulated one sub-circuit for the motors in PSPICE

- Designed housing for large motors using Autodesk Inventor

- Updated project website

What are the goals for next week?

- Meet Dr. Raij for our  weekly meeting

- Have motor enclosures printed and tested

- Adjust code to accommodate multiple motor groups

- Continue assembly

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Power limitations of Arduino board

- Design  and layout of vest

How many hours were spent on each goal noted above?

- Approximately 7 hours