Weekly Status Report

Group Name: Ωmega Vest

Due Friday: September 26th, 2014

What were the goals for this week?

- Meet Dr. Raij for our  weekly meeting

- Have motor enclosures printed and tested

- Adjust code to accommodate multiple motor groups

- Continue assembly

What was accomplished this week?

- Large motor enclosure was 3D printed and fits great with large motor

- Omega Player software was revised and updated in order to decrease and eliminate delay between trigger and effect

- Expanded player interface in order to send signals to scent, air controls, and four regions of vibration motors

- Met with Dr. Raij on Monday and reviewed our progress and went over issues that must be addressed

- Testing optimal servo turn angle for air system

- Design of small motor enclosures

What are the goals for next week?

- 3D print remainder of motor enclosures

- Meet consistently every weekend in order to make larger progress

- Find ways to quantify the felt effect of motor

- Assembly

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Power limitations of Arduino board

- Design  and layout of vest

- Vest material

How many hours were spent on each goal noted above?

- Approximately 10 hours