Weekly Status Report

Group Name: Ωmega Vest

Due Friday: October 3rd, 2014

What were the goals for this week?

- 3D print remainder of motor enclosures

- Meet consistently every weekend in order to make larger progress

- Find ways to quantify the felt effect of motor

- Assembly

What was accomplished this week?

- Worked on  by-hand calculations for circuitry

- DC simulations in Pspice

- CAD design of small motor enclosures

- Found data sheet on large motors with detailed information

- Air canister testing for optimal servo angles

- Scent can dispenser analysis

What are the goals for next week?

- Group meeting on  Saturday

- Meet Dr. Raij on Monday

- Test Plan Document due Monday

- Print motor enclosures

- Air dispenser housing and mounts

- Acquire clamps for scent can servo testing

- Assembly

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Power limitations of Arduino board

- Design  and layout of vest

- Vest material

How many hours were spent on each goal noted above?

- Approximately 8 hours