Weekly Status Report

Group Name: Ωmega Vest

Due Friday: October 24th, 2014

What were the goals for this week?

- Meet Dr. Raij on Monday the 20th

- Design PCB for fabrication

- Continue full tests

- Work on software elements

What was accomplished this week?

- Team met on the 18th

- Worked on Omega Program

- Performed debugging procedures on the programming

- Constructed prototype PCB

- Began searching for videos to use in demo presentation

- Met Dr. Raij and told him about errors experienced with software

- Ordered two more large motors to be included

- Testing Glade scent can with tube and observing output

- Sketch model for component layout in vest

What are the goals for next week?

- Meet on the 25th

- Continue to debug and improve software

- 3D design scent can and motor holder

- 3D print two more large motor housings

- PCB design of motor circuits

- Contact person for vest design and construction

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Design  and layout of vest

- Vest material

- PCB lead times

How many hours were spent on each goal noted above?

- Approximately 10 hrs

- Approximately 9 hours