Weekly Status Report

Group Name: Ωmega Vest

Due Friday: October 31st, 2014

What were the goals for this week?

- Meet on the 25th

- Continue to debug and improve software

- 3D design scent can and motor holder

- 3D print two more large motor housings

- PCB design of motor circuits

- Contact person for vest design and construction

What was accomplished this week?

- Met on the 25th

- Worked on scent can and motor holder

- Prototyping of motor trigger circuit board

- Successfully diagnosed and fixed software issue

- Two more large motor housings printed

- Found videos to be used to showcase vest capabilities

- Sketched concept of how finished vest would look

What are the goals for next week?

- Finalize assembly of internals

- Prepare final housings

- Pick video to be used with vest

- Begin work on the youtube video demonstration for the 19th

- Meet on the 1st

- Meet with Dr. Raij on the 3rd

Are there any critical dependencies, open problems, or other things to be aware of for the next week?

- Vest construction

- PCB lead times

- Scent can placement

How many hours were spent on each goal noted above?

- Approximately 9 hrs